## Slide 1: Project Completion

## Slide 2: Project Completion Verification
Validates project objectives have been met and analyzes if the project adhered to budget, schedule, and quality requirements.
Completed by the Project Manager
Format and level of detail varies per project
States any open issues or risks
Outlines high level customer satisfaction on project

## Slide 3: Conduct Project Review

## Slide 4: Project Review
Brings the project team and other stakeholders together to discuss both what went well with the project and what didn’t go as well.
Can be split into multiple meetings if very large project
Send a survey ahead of time to collect feedback
Prepare and send an agenda prior to the meeting

## Slide 5: Feedback Survey
A feedback survey should be sent at least one week before the meeting asking about thoughts on various aspects of the project.
Overall, how successful do you think this project was? What went right (list up to 3 things)?
What obstacles did you face (list up to 3 things)?
What needs improvement/should have been done differently (list up to 3 things)?
Do you have any other comments?

## Slide 6: Review Meeting
Tend to focus on the negative, so keep it non-confrontational and be sure to ask about what went right
Work through each section of the feedback survey and facilitate positive and meaningful discussion
Take notes both on positive and constructive feedback

## Slide 7: Post Review Meeting
Analyze the results from the review meeting and recommend process or procedural changes that should be made for future projects.
“Those who do not learn from history are doomed to repeat it”
                - George Santavana