## Slide 1: Requirements Approval

## Slide 2: Requirements Approval
Business Team Approval
Technical Team Approval
Project Sponsor / Committee Approval

## Slide 3: Gaining Business Approval

## Slide 4: Business Approval: Schedule
Schedule multiple review sessions
Separate business units
Never exceed four hours per session
Involve Subject Matter Experts (SME)
Keep it relevant to the audience
Create meeting agenda

## Slide 5: Business Approval: Conduct
Explain the purpose of the meeting and the agenda
Review project and objective
Go over each requirement
Address questions and concerns immediately
Change and update requirements
Table all new requirements unless deemed critical
*If critical requirements are determined, reschedule the approval meeting

## Slide 6: Technical Approval

## Slide 7: Technical Approval: Schedule
Session 1 - Schedule initial high level review
Session 2 - Schedule in-depth follow up review
Include technical Subject Matter Experts (SMEs)
Include Technical Lead / Architect
Create agendas for both meetings

## Slide 8: Technical Approval: Conduct (Session 1)
Explain the purpose of the meeting and the agenda
Review project and objective
Touch on each section of requirements
Identify any major technical concerns
Answer questions

## Slide 9: Technical Approval: Conduct (Session 2)
Explain the purpose of the meeting and the agenda
Review project and objective
Go through each requirement to validate technical feasibility
Identify any troublesome requirements
Verify enough detail for design phase
Make or Buy decision
  Make - Create high level design architecture
  Buy – Determine options (Competitive Comparison Matrix)
Update project estimated cost

## Slide 10: Sponsor/Committee Approval

## Slide 11: Sponsor/Committee Approval: Schedule
Create presentation to talk high level about project
  Update project schedule, cost, and risks
  Summarize the business requirements
  Define recommended solution
  Anticipated transition to the solution (training, policies, job aids, etc.)
  Majority of the presentation should be visuals and charts
Schedule approval meeting with sponsor / committee
Invite business and technical project leads
Create meeting agenda

## Slide 12: Sponsor Approval: Conduct
Explain the purpose of the meeting and the agenda
Review project and objective (sell it)
Give your presentation (stay at a high level)
Address questions and concerns immediately
Gain official sign-off on the project